User Acceptance Testing FSD

Purpose

This Functional Specification Document (FSD) for User Acceptance Testing (UAT) defines the functional scope of the AI WeatherWise backend and the criteria used to confirm that the delivered system meets the requirements defined in Phase 2 before being considered ready for release.

Scope of UAT

- Verification of the Authentication Module (registration, login, JWT issuance).

- Verification of the Location Module (CRUD operations scoped to the authenticated user).

- Verification of the Weather Module (real-time metric retrieval for valid and invalid cities).

- Verification of the AI Insights Module (natural-language summary and recommendation generation).

- Verification of error handling, security controls, and fallback-mode behavior.

Functional Specification Summary

| Module | Functional Description |
| --- | --- |
| Authentication | Allows a new user to register with name/email/password (hashed via bcrypt) and log in to receive a signed JWT token. |
| Location Management | Allows an authenticated user to create, read, update, and delete favorite locations tied to their account. |
| Weather Retrieval | Accepts a city name and returns current weather metrics sourced from OpenWeatherMap. |
| AI Insights | Accepts weather data and returns a Gemini AI-generated natural-language summary and personalized recommendation. |
| Admin | Allows an admin-role user to manage accounts and monitor overall API/service health. |

UAT Approach & Entry/Exit Criteria

| Criteria Type | Detail |
| --- | --- |
| Entry Criteria | All modules development-complete; unit-level testing passed; test environment and Postman collection ready |
| Exit Criteria | All UAT test scenarios executed with a Pass result, or open defects formally accepted/deferred by the project owner |
| Test Method | Manual API-level testing using Postman against each endpoint with valid and invalid input combinations |

UAT Test Scenarios

| ID | Scenario | Input | Expected Result | Status |
| --- | --- | --- | --- | --- |
| UAT01 | Register with valid details | Valid name, email, password | Account created, 201 response | Pass |
| UAT02 | Register with duplicate email | Existing email address | Registration rejected with a clear error | Pass |
| UAT03 | Login with valid credentials | Registered email & correct password | JWT token returned, 200 response | Pass |
| UAT04 | Login with invalid credentials | Registered email & wrong password | 401 Unauthorized error | Pass |
| UAT05 | Add a favorite location | Valid city, country + JWT | Location saved and linked to user account | Pass |
| UAT06 | Access location endpoint without a token | No Authorization header | 401 Unauthorized error | Pass |
| UAT07 | Fetch weather for a valid city | Valid city name | Current weather metrics returned | Pass |
| UAT08 | Fetch weather for an invalid city | Non-existent city name | Clear error message, no server crash | Pass |
| UAT09 | Request AI recommendation with valid data | Valid weather data + JWT | Natural-language summary & recommendation returned | Pass |
| UAT10 | Request AI recommendation with AI service unavailable | Valid weather data, Gemini key removed | Graceful fallback response, no crash | Pass |

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Developer | Fixes defects raised during UAT and confirms functional readiness of each module |
| Tester / UAT Executor | Executes the test scenarios above and records Pass/Fail status with evidence |
| Project Owner | Reviews UAT results and formally signs off on release readiness |