Project Planning Template

Project Overview

| Field | Detail |
| --- | --- |
| Project Name | AI WeatherWise – Deliver Intelligent Weather Forecasts and Insights |
| Project Type | RESTful backend platform (Node.js / Express.js / MongoDB / Gemini AI) |
| Project Leader | VISHNU PRASANTH M |
| Institution | BCA, Sona College of Arts and Science, Salem (Periyar University) |

Roles & Names

| Role | Names |
| --- | --- |
| Team Leader | VISHNU PRASANTH M |
| Team Member | VINOTH V |
| Team Member | VISHAL M |
| Team Member | YOKESH K P |

Scope

The scope of this project covers the design, development, and testing of a secure backend API providing authentication, favorite-location management, real-time weather retrieval, and AI-generated insights. Front-end client development is explicitly out of scope for this phase (see Section 2.2 – Out of Scope).

Work Breakdown Structure (Epics & Tasks)

| Epic | Key Tasks |
| --- | --- |
| Epic 1: Project Architecture | Design MVC structure, define component responsibilities, plan data flow |
| Epic 2: Project Setup & Configuration | Initialize Node.js project, install dependencies, configure .env, set up folder structure |
| Epic 3: Backend Development | Build routes, controllers, middleware, and models for Auth, Location, Weather, and AI modules |
| Epic 4: Database Configuration | Design Mongoose schemas, establish MongoDB connection, validate data integrity |
| Epic 5: Project Execution | Run the server locally, integrate Gemini AI, test all APIs via Postman |

Timeline

| Timeframe | Activity |
| --- | --- |
| Week 1 | Requirement analysis, brainstorming, and architecture design |
| Week 2 | Project setup, environment configuration, database schema design |
| Week 3 | Backend development – authentication, location, and weather modules |
| Week 4 | Gemini AI integration and recommendation module development |
| Week 5 | Testing (unit & API testing via Postman) and bug fixing |
| Week 6 | Documentation and final demonstration preparation |

Milestones

- M1: Architecture and requirement finalization completed.

- M2: Project scaffolding and environment setup completed.

- M3: Authentication and Location CRUD modules functional.

- M4: Weather fetching and Gemini AI recommendation modules functional.

- M5: All APIs tested successfully via Postman.

- M6: Final documentation and demonstration completed.

Resource Plan

| Resource Type | Detail |
| --- | --- |
| Human | 1 full-stack developer (expandable to a team for larger scope) |
| Software | Node.js, MongoDB, Postman, Visual Studio Code, Gemini AI SDK |
| Hardware | Intel i5/Ryzen 5 or above, 8–16 GB RAM, 1 GB free storage |

Risk Management Plan

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| External API key unavailable/expired | Medium | High | Fallback mode ensures core API functionality without external keys |
| Unauthorized access to protected routes | Low | High | JWT validation and Role Matrix Middleware enforce access control |
| Database connection failure | Low | High | Connection established before requests are processed, with error handling |
| Injection / XSS attacks | Medium | High | Request sanitization safeguards on all payload parameters |
| AI service latency or failure | Medium | Medium | Graceful error handling with fallback textual response |

Communication Plan

- Weekly progress review against the timeline and milestones above.

- Bug/issue tracking maintained during the testing phase (see Phase 5).

- Final walkthrough/demo scheduled at project completion.

Tools / Technologies

- Node.js & Express.js – server runtime and routing framework.

- MongoDB & Mongoose ODM – data persistence layer.

- Google Gemini AI SDK (@google/generative-ai) – AI-powered insights.

- JWT & bcrypt.js – authentication and password security.

- Postman – API testing and verification.

- Visual Studio Code – development environment.